# Weekly Report

Work done in last week ( Attach supporting Documents):

- Finalized the backend architecture for the CHARUSAT Online Course Assistant using the RAG (Retrieval-Augmented Generation) approach. .

- Implemented document chunking with metadata using LangChain's RecursiveCharacterTextSplitter.

- Generated document embeddings and stored them in a local ChromaDB vector database.

- Developed the retrieval pipeline to fetch the most relevant document chunks based on user queries.

- Integrated the Large Language Model (LLM) with the retrieval pipeline to generate context-aware responses.

- Developed a terminal-based chatbot that accepts user queries and displays answers along with retrieved source information.

- Prepared project documentation, environment configuration, and dependency files for backend setup.

Reason for incomplete work:

- Frontend interface development has not been started yet.

- The knowledge base currently contains initial online course documents and will be expanded with additional university data.

- Performance evaluation and response optimization are pending until a larger dataset is available.

Plans for next week:

- Expand the knowledge base by collecting more official CHARUSAT documents and webpages.

- Improve document preprocessing and chunking quality for better retrieval accuracy.

- Enhance prompt engineering to generate more accurate and context-aware responses.

- Test the chatbot with various university-related queries and optimize retrieval performance.

- Begin designing and integrating a web-based frontend with the backend chatbot.

## References:

  LangChain Documentation
https://python.langchain.com/

  ChromaDB Documentation
https://docs.trychroma.com/

  Google Gemini API Documentation
https://ai.google.dev/

  CHARUSAT Official Website
https://www.charusat.ac.in/

CHARUSAT Online Education
https://www.charusat.ac.in/online-education

## Signature of External Guide		         Signature of Internal Guide