# Weekly Report

Work done in last week ( Attach supporting Documents):

• Implemented web scraping to collect relevant information from official CHARUSAT and CHARUSAT Online Education webpages.

• Developed the data collection process to extract useful online-course information from webpages and convert it into a structured format suitable for the chatbot knowledge base.

• Collected and organized course-related information such as programme details, eligibility, admission-related information, course descriptions, and other relevant university information.

• Integrated the scraped webpage content into the existing RAG knowledge base for retrieval.

• Applied document preprocessing and cleaning to remove unnecessary webpage content and improve the quality of the retrieved information.

• Tested the retrieval pipeline using queries related to CHARUSAT Online Courses and verified whether relevant information was retrieved from the scraped data.

• Updated the backend project structure, configuration, and dependencies to support the web-scraping and data-processing workflow.

Reason for incomplete work:

- The frontend interface development is still pending and will be started after stabilizing the backend pipeline.

- The knowledge base is still being expanded with additional official CHARUSAT documents and webpages.

- Advanced document processing, including multimodal PDF/document handling, is still under development.

- Retrieval accuracy and response quality require further testing with a larger and more diverse knowledge base.

Plans for next week:

- Implement multimodal document/PDF processing to handle information from PDFs containing text, tables, images, and other document elements.

- Improve the document preprocessing and ingestion pipeline for different types of university documents.

- Enhance the retrieval system with better candidate selection, programme and policy-based filtering, relevance scoring, and duplicate handling.

- Improve the RAG pipeline to provide structured context to the LLM and handle conflicting or incomplete information more reliably.

- Improve the LLM integration, including error handling, retries, timeout handling, and structured fallback responses.

- Perform more extensive testing using different CHARUSAT Online Course and university-related queries.

- Continue expanding the knowledge base using additional official CHARUSAT documents and webpages.

- Begin/continue development of the web-based frontend interface and integrate it with the backend chatbot..

## References:

• LangChain Documentation
https://python.langchain.com/

• ChromaDB Documentation
https://docs.trychroma.com/

• Google Gemini API Documentation
https://ai.google.dev/

• CHARUSAT Official Website
https://www.charusat.ac.in/

• CHARUSAT Online Education
https://www.charusat.ac.in/online-education

CHARUSAT Online Education
https://www.charusat.ac.in/online-education

## Signature of External Guide		         Signature of Internal Guide