# Weekly Report

Work done in last week ( Attach supporting Documents):

- Enhanced the CHARUSAT Online Course Assistant RAG pipeline with improved PDF knowledge-base support for BCA, BBA, MCA, MBA and general policy documents.

- Implemented multimodal-ready PDF processing architecture supporting text, tables and image content types, with table-aware retrieval and structured metadata.

- Improved RAG retrieval and ranking using programme-aware filtering, keyword/value boosting, source authority and duplicate-content handling.

- Implemented inconsistency/conflict detection to identify conflicting information across document sections and sources.

- Added numeric and fee anti-hallucination rules to prevent unsupported calculations or incorrect official values.

- Improved Gemini API error handling and fallback mechanisms, including quota/error handling and structured responses.

- Implemented session-based conversational history and follow-up query resolution as an additional chatbot capability.

- Added FastAPI backend APIs for chatbot interaction and session management.

- Performed extensive testing of the updated RAG pipeline and conversational features.

Reason for incomplete work:

- Limited availability of reliable and structured data sources for all CHARUSAT Online Courses.

- Data accuracy and consistency verification is still required across PDFs, website content and other sources.

- Some course information and policies require further validation before adding them to the knowledge base.

- Multimodal image processing and validation requires additional testing with suitable PDF documents.

- Frontend integration is pending after completing the backend RAG and multimodal components.

- Plans for next week:

- Add more relevant CHARUSAT data/documents to strengthen the knowledge base.

- Complete the multimodal system, particularly image-based information retrieval/answering from PDFs.

- Integrate the React frontend with the FastAPI backend.

- Connect chatbot, RAG, multimodal processing and chat history into a complete end-to-end system..

## References:

CHARUSAT Online Education
https://www.charusat.ac.in/online-education

## Signature of External Guide		         Signature of Internal Guide